Report:

Meeting between Tronfjell Maskin AS and Fjell IT AS regarding project with Data Centre at Plassen, Alvdal.

Present at the meeting: Jan Erik Gjermundshaug, Jan Inge Gjermundshaug and 
Jonny Andersen

What issues was discussed:

- Tronfjell Maskin can start work on the plot, as soon as they get the good to go confirmation.

- It`s recommended to wait with de-forestation until the building application is approved so they can do it all in quick order. If they take down the trees now the ground will freeze more, that makes every job afterwards more time consuming.

- Jan Inge has a house for sale in Alvdal With 4 Apartments.

- Tronfjell Maskin has a Warehouse that can be used to store the equipment.  
The Warehouse is heated and temperature don`t go bellow 5®.
It`s not any kind of alarm or CCTV in this building. Proposal for storage space and is 20m deep and 10m width, 200m².
Rental fee will be approximately 20.000,- NOK exclusive VAT for 3 months.

- Tronfjell Maskin sends an update every week on how many hours they have had that week. They won’t send an invoice before they are done with the whole project.

- All emails related to the project, Jonny Andersen will be added on copy or the email will be forwarded.

- Tronfjell Maskin have equipment to unload pallets from truck.

Questions:

- What kind of surface is wanted on the plot (asphalt, gravel, or something else)?
If you want gravel, you must consider dust issues.

- Jan Erik has received an email about airfreight, was this sent to the wrong person?
 This is solved.

Best regards

Fjell IT AS