Date 09.04.2018

Have gotten one more offer from CCTV/alarm company and will be uploaded shortly.

Labour Inspection rejected our application. We are working on a new application that corrects the issues they mentioned

Norconsult are working on budget and progress plan, issues mention by the Labour Inspection must be resolved before it can be presented.

Agreed on a meeting April 10th regarding progress plan.

Started work on finding a storage for the miners and their boxes