Date 27.04.2018

Labour Office have approved our application for the buildings on the plot .

I`m awaiting an answer if we should send the application to Alvdal Kommune for approval or wait.
Explanation is sent to Denis on WhatsApp.

I`m in negotiations with Norconsult regarding the invoice from Tronfjell Maskin for removing the trees on the plot. Sent an email to Denis regarding progress on this today.

We received the message about the delay regarding adaption of the electric in the containers. All work done by Tronfjell Maskin and Nord Østerdal Elektroservice has stopped. 
Tronfjell Maskin will send an invoice with all work not jet invoiced and for disassembling/moving their equipment. 
Tasks that Fjell IT is doing will continue.

Still haven`t received any offers for storage of miners and their boxes.

The phone number set up for you, can`t be forwarded to Russia (No Norwegian phone supplier can do that). There have been three calls to this number, but two terminated when I answered and one hung up when I presented myself (might have been Microsoft scam).

Collected all I could find about your involvement in Norway and sent it to Tatiana.

I leave for the Philippines next week and will be back in week 20. Since the project is on hold for ca. two months, there was no need to involve Arild in my absence.