Date 23.06.2018

Budget talks with Denis, started to update the budget with the information I have.

I have asked Østa Elektro if they are interested to take over Nord Østerdal Elektroservice place in the project, witch they are. I will schedule a meeting next time Denis visits Tynset, to start the talks to see if we can come to an agreement.

If we choose to use Østa Elektros services, the CCTV suppliers must get new offers for the cable installation.

There is a concern among the different parties about money and that their invoices aren`t paid.

Suppliers of CCTV is wondering when the decision will be made on who gets to deliver.