Date 27.08.2018

Monday:

- Printed and posted the SHA plan at the site, in accordance with the requirements of the Labor Inspectorate.

- Meeting with Bjørn from Norconsult and TM at site to discuss placing and measurements done earlier.

Tuesday:

- Correspondence within the project.

Wednesday:

- Planning further progress

- Installed a portable toilet at site

Thursday:

- Been on site, working with the top layer, placing on containers, and with Norconsult

Friday:

- Been on site, working with the top layer, placing on containers, and with Norconsult

- Getting a crane to lift the containers into place

- Planning and getting a forklift for when the miners arrive on Monday.

- Meeting with Norconsult to give them an update on what is going on at the site.

- Late evening, I received information from Norconsult that we need a lot more documentation regarding the work at the site and they claims that this isn`t their responsibility.

Date 27.08.2018

Saturday:

- Asked Denis to fill out an application for Maxim for a Norwegian D-number (Temporarily ID number I Norway).

- Started to investigate what kind of documentation we needed at the site

Sunday:

- Continued the work with what kind of documentation we need at the site.